## Slide 1: Sprint Cycle 4
William Jones, Aida Ali Mumin, Muhammed Ali Raza, Jabari Micah Mitchell, Samuel Meludu

## Slide 2: Status Of Tasks In Last Sprint Cycle
Determine how to make the website appealing (Status: Completed)
Aida, Samuel
Design an attractive website (Status: Completed)
Aida, Samuel, Muhammad

## Slide 3: Status Of Tasks In Current Sprint Cycle
Determine how to make sure the bot works on start-up. (Completed)
William, Muhammed
Design a launch button that initializes the bot to use. (Completed)
William, Samuel
Add a support section that the customer can find (Completed)
Aida, Muhammed

## Slide 4: Task 1: Determine how to make sure the bot works on start-up
Will designed the python file using flask to work when it is ran it routes initially to the index.html (Launch Page)
By using @app.route(‘/’) the flask application automatically would run the function which rendered the file index.html
#loads the Launch page
@app.route("/")
def index():
return render_template("index.html")

## Slide 5: Task 2: Design A Launch Button that initializes bot to use
Samuel wrote the code for the launch button
Will wrote the routing in python and did html design so that the launch button was compliant with flask and heroku

## Slide 6: Task 3: Add a support section
Aida and Muhammed wrote the code for a button that would send the user their email app with the customer support email written in their “To:” section.
This have been accomplished by using the “mailto” method in HTML.
Originally, Aida and Muhammed tried to use PHP for the support sections, but have to used the “mailto” method.

## Slide 7: Future Sprint Cycle Status
Due to limited number of weeks and deadline, We decided to further complete the work for Sprint Cycle 5 and 6:
Determine how to restart the RIC-BOT. (Completed)
William, Aida
Determine if RIC-Bot can take a bad suggestion as information into its algorithm. (Unfinished)
Jabari, Samuel

## Slide 8: Sprint 5 Task 1: Determine how to restart the RIC-BOT
William created the button to restart the file. This button links to the initial routing to the launch page.

## Slide 9: Issues
We have been disorganized and having being communicating properly as we should.
Nearing the end of the project that with each sprint cycle, we determine the task quite unevenly with the time given.

## Slide 10: Unfinished Tasks
Sprint 6 Task 1: Determine if RIC-Bot can take a bad suggestion as information into its algorithm
While the input can take uppercase or lowercase inputs, it can’t handle spelling mistakes which will give the user an undesirable result.